Research Title: The "WASH-AI Nexus": A Generative AI and IoT Framework for Co-Creating a Self-Sustaining Water, Sanitation, and Hygiene Ecosystem in Kwali Area Council, FCT.

1. Executive Summary (Abstract)

This research proposes a paradigm shift in addressing the chronic water, sanitation, and hygiene (WASH) challenges in the Kwali Area Council. Moving beyond static analysis, we will develop a dynamic, “Generative WASH-AI Nexus.” This integrated platform combines low-cost IoT sensors, citizen science data streams, and a generative AI engine to not only predict WASH failures but to co-create optimized, context-specific WASH solutions. The AI will generate tailored business models for local water entrepreneurs, design optimized sanitation supply chains, and produce personalized behavioral nudges for households.

The core innovation is a “Digital Twin” of Kwali’s WASH sector – a virtual replica that allows for the simulation of interventions before implementation. This project will deliver a scalable, open-source platform that empowers the Kwali Council and local communities to transition from being passive recipients of aid to active architects of their own resilient WASH future, directly contributing to SDGs 3, 6, and 9.

2. Introduction (Background to the Study)

The Kwali Area Council, despite its location within the Federal Capital Territory, exemplifies the profound WASH deficits prevalent in rural Nigeria. National data reveal a stark reality: only 46% of the rural population in the North-Central zone has access to a basic water supply, and a mere 23% have access to basic sanitation services (NBS & UNICEF, 2021).

This infrastructure gap manifests in Kwali as a reliance on unreliable hand-dug wells, frequently non-functional boreholes, and contaminated streams, directly contributing to a high prevalence of preventable waterborne diseases like diarrhea and cholera (FCT Public Health Department, 2022).

Globally, the WASH sector recognizes that traditional, siloed interventions are insufficient for these complex challenges. The next frontier involves leveraging Fourth Industrial Revolution (4IR) technologies like Artificial Intelligence (AI) and the Internet of Things (IoT) not just for analysis, but for generative design and systems orchestration (World Bank, 2023). This project positions Nigeria at the forefront of this movement. We move beyond the critical but limited question of “Where will the next borehole break?” to a more profound one: “How can we dynamically design and manage an entire WASH ecosystem that is economically viable, socially inclusive, and environmentally sustainable for Kwali?” This aligns with the TETFUND mandate to support research that fosters national development through technological innovation.

3. Literature Review

3.1 The Persistent Nigerian WASH Challenge

The literature consistently highlights Nigeria’s significant struggle to meet SDG 6 targets. The WASH NORM II report (NBS & UNICEF, 2021) provides comprehensive national data, illustrating the urban-rural disparity, with rural areas like Kwali bearing the heaviest burden. Studies by Olajuyigbe (2019) and Adekalu et al. (2020) have documented the high failure rate of water points in rural Nigeria, attributing it not just to technical faults but to broader systemic failures in community management, financing, and maintenance logistics. This creates a cycle of investment and collapse, undermining public trust and perpetuating water poverty.

3.2 The Limitations of Current WASH Approaches

Traditional WASH interventions have often been top-down and siloed. Water projects focus on engineering, sanitation on infrastructure provision, and hygiene on communication campaigns, with little integration (Cairncross & Valdmanis, 2020). This fragmentation fails to account for the complex, interconnected nature of WASH behaviors and systems. Furthermore, post-construction monitoring is often weak, leading to the well-documented “scourge of non-functional infrastructure” (Fisher et al., 2019). There is a recognized gap for adaptive, data-driven management systems that can respond to the dynamic nature of WASH challenges.

3.3 The Emergence of AI and IoT in the WASH Sector

The application of digital technologies in WASH is an emerging but rapidly growing field. Predictive analytics using machine learning has been piloted to forecast water demand in urban systems (Battineni et al., 2020) and to predict pump failures (Tidwell et al., 2020). IoT sensors are being deployed for real-time water quality monitoring, offering a significant advantage over infrequent manual testing (Kumar & Kumar, 2021). However, a systematic review by Gill et al. (2022) notes that most applications in low-income contexts remain in the pilot stage and are primarily descriptive or predictive, focusing on a single aspect of the WASH chain rather than the integrated system.

3.4 The Untapped Potential of Generative AI and Digital Twins

This is where our research introduces a novel contribution. Generative AI, particularly Large Language Models (LLMs) and Generative Adversarial Networks (GANs), has revolutionized fields from drug discovery to software engineering by creating novel, optimized solutions rather than just analyzing data (Bommasani et al., 2021). Its application to generating context-specific business models or technical designs in development contexts is virtually unexplored. Similarly, Digital Twins – virtual replicas of physical systems – are transforming urban planning and manufacturing by enabling simulation and “what-if” analysis (Gill et al., 2022). The creation of a Digital Twin for a rural WASH system represents a significant theoretical and practical leap, moving from siloed data to a holistic systems model.

3.5 Identifying the Research Gap

The literature reveals a clear gap: while predictive AI and IoT for monitoring are emerging, there is a lack of integrated frameworks that leverage Generative AI and Digital Twins to actively co-design and orchestrate sustainable WASH ecosystems. This project will fill this gap by developing and validating the “WASH-AI Nexus,” a platform that not only diagnoses problems but also generates and tests contextually intelligent solutions in partnership with communities.

4. Statement of the Problem

The fundamental problem is the fragmented and siloed approach to WASH management in Kwali, which treats water, sanitation, and hygiene as separate issues, ignores local economic drivers, and fails to learn from and adapt to community feedback in real-time. This systemic failure is well-documented; for instance, the high rate of water point failure (estimated at 30–40% nationally) is not merely a technical issue but a symptom of unsustainable financial and management models (WaterAid, 2019). This leads to a vicious cycle:

- Systemic Collapse: Boreholes break because there is no viable local economy to sustain them, and maintenance is reactive rather than predictive.

- Ineffective Interventions: Sanitation programs often fail because they are designed without deep integration of cultural preferences and economic barriers, leading to low adoption (UNICEF, 2020).

- Wasted Data & Capacity: A wealth of community knowledge and real-time environmental data remains an untapped asset, while local entrepreneurial potential is underutilized.

Current approaches lack the integrative framework to solve these interconnected problems. There is an urgent need for a system that can orchestrate the entire WASH value chain – from resource monitoring to economic sustainability to behavioral change – in an adaptive, data-driven manner.

5. Aim and Objectives

Aim: To co-design, develop, and field-validate a Generative AI and IoT-powered platform (The WASH-AI Nexus) that enables the creation of a self-sustaining WASH ecosystem in the Kwali Area Council.

Objectives:

- To establish a real-time data acquisition system by deploying and maintaining a network of 50 low-cost IoT sensors across 15 pre-selected communities in Kwali and training a cohort of 30 community citizen scientists to report WASH status via a mobile app, achieving a 90% data transmission uptime within the first 6 months.

- To develop and calibrate a functional WASH Digital Twin by integrating geospatial, infrastructure, and socio-economic data into an agent-based simulation model that can replicate historical water point failure rates and disease incidence patterns with at least 80% accuracy, to be completed by month 10.

- To build and validate a Generative AI Engine capable of: (a) producing three viable, context-appropriate business models for water entrepreneurs (as rated by a panel of at least 5 local stakeholders); (b) generating optimized technical designs for two types of low-cost sanitation facilities; and (c) producing 100+ personalized hygiene nudges, with pilot testing showing a 25% increase in targeted hygiene knowledge among 50 participating households, by month 11.

- To ensure sustainability and capacity building by establishing a Community Innovation Lab in Kwali, conducting 4 co-creation workshops with stakeholders, and achieving a 90% satisfaction rate among 20 trained Kwali WASH Unit staff on the platform’s usability by the end of the 12-month project.

6. Methodology

The research is structured around four synergistic Work Packages (WPs):

- WP1: The Sensing Layer – Hybrid IoT & Citizen Science (Months 1–5):

IoT: Deploy 50 low-cost, solar-powered sensor nodes on strategic water points to measure flow rate, pump energy use, and basic water quality. Data will be transmitted via LPWAN or GSM networks.

Citizen Science: Train and incentivize community volunteers to use a mobile app to report water point issues, upload photos of sanitation facilities, and conduct simple water quality tests, following established citizen science protocols (Haklay, 2013).

- WP2: The Digital Twin & Generative AI Core (Months 3–10):

Digital Twin: Develop an agent-based simulation model. “Agents” (households, vendors, officials) will have behavioral rules derived from baseline surveys, creating a realistic simulation environment for testing interventions.

Generative AI Engine:

    - For Business Models: Fine-tune an open-source LLM on datasets of successful micro-enterprises and WASH economics to generate context-aware business plans.

    - For Sanitation Design: Use a GAN to create technical drawings for facilities that optimize cost, local materials, and user preferences.

    - For Behavioral Nudges: Use an NLG model to create personalized SMS/voice messages in local dialects, based on each household’s stated barriers.

- WP3: The Community Innovation Lab (Months 2–12): Establish a physical co-creation space in Kwali. Here, the AI’s proposals are presented, debated, and refined by local stakeholders using human-centered design workshops, ensuring the technology remains grounded in community needs.

- WP4: Integration, Validation & Capacity Building (Months 8–12): Integrate all components into a single, user-friendly platform. Validate the system through a 3-month pilot where the Kwali Council uses the platform to manage concrete WASH interventions, comparing outcomes against a baseline. A comprehensive capacity-building program will be delivered to the Kwali WASH Unit on an ongoing basis.

7. Novelty and Originality

This research is innovative because:

- From Predictive to Generative: It pioneers the use of generative AI in Nigeria to create WASH solutions, moving beyond descriptive and predictive analytics.

- Pioneering the WASH Digital Twin: Developing a functional Digital Twin for a municipal WASH system is novel in Sub-Saharan Africa, offering a “sandbox” for risk-free policy testing.

- Closed-Loop, Adaptive System: The project creates a virtuous cycle where real-world data continuously refines AI models, which in turn generate ever-more-effective solutions for the community.

- Human-AI Co-Creation Model: A formalized Community Innovation Lab ensures that technological sophistication is matched by deep community ownership and relevance.

8. Expected Outcomes and Deliverables

- A deployed network of 50 low-cost IoT sensors and a trained cohort of Citizen Scientists.

- A functional “WASH Digital Twin” simulation environment for Kwali.

- An open-source Generative AI Engine for WASH solution design.

- An operational Community Innovation Lab in Kwali.

- At least three high-impact journal publications (e.g. Nature Water or NPJ Clean Water).

- A validated “WASH-AI Nexus” software platform, handed over to the Kwali Council.

- A policy blueprint for scaling the WASH-AI Nexus to other Nigerian municipalities.

9. Detailed Work Plan (Gantt Chart)

- WP1 (Months 1–5): IoT sensor deployment and citizen science training; system setup.

- WP2 (Months 3–10): Development of the Digital Twin model and AI engine; iterative refinement.

- WP3 (Months 2–12): Establish Community Lab; conduct co-creation workshops throughout the project.

WP4 (Months 8–12): Integrate all components; conduct a 3-month pilot in Kwali; finalize evaluation and training.